# AI Support Agent Strategy Report for Diversys

## Executive Summary

Diversys can deploy an AI Support Agent to extend coverage outside business hours, improve response speed for international clients, and scale support without immediate headcount growth. With low current ticket volume, the primary value is readiness for growth, 24x5 or 24x7 coverage, faster first response, and consistent answers. The AI agent should operate with human escalation, strict guardrails, and full audit logging to protect client trust and data privacy.

Recommended approach: a three phase rollout over eight months with a controlled pilot, then scale. Focus on Zendesk and chat first, then deeper Jira integration.

## Company Context and Fit

Diversys provides recycling management software with compliance, reporting, and data integrity at the core. The company highlights AI capabilities in its product positioning. An AI Support Agent aligns with that posture and supports a modern customer experience standard, while creating operational leverage as volume grows.

Public positioning signals:

Operational data accuracy and compliance

High trust ecosystems

Growth and global reach

Source: https://www.diversys.com/

## Objectives

Primary objectives:

After hours coverage from 5:00 p.m. to 9:00 a.m.

Faster first response and triage

Scale support without adding headcount immediately

Consistent knowledge delivery and reduced rework

Secondary objectives:

Capture recurring issues and trends

Improve knowledge base quality and reuse

Reduce escalation delays

## Current State Assumptions

Support team: one person

Ticket volume: fewer than 10 per month

Channels: email and chat

Tools: Zendesk and Jira

Current average time to first response: 20 minutes

## What the AI Support Agent Is

A controlled, multi channel assistant that:

Answers common support questions

Triage and classifies tickets

Retrieves relevant knowledge base content

Escalates complex or sensitive issues to a human

Logs all interactions for QA and audit

## How It Works at Diversys

### Channels

Zendesk for email tickets

Chat integration

Jira for escalation and engineering handoff

### Typical flow

1) Incoming ticket or chat

2) AI agent attempts answer using approved knowledge sources

3) If confidence is high, respond with guidance and resolution steps

4) If confidence is low, tag and escalate to human

5) Create or link a Jira issue when needed

6) Log all interactions for QA

## Benefits

### 1) Scale without immediate headcount growth

Pilot safely at low volume

Avoid backlog as volume increases

### 2) Faster response and improved coverage

Immediate first response after hours

Better experience for international time zones

### 3) Consistency and quality

Standardized answers

Reduced variance across shifts and new hires

### 4) Better knowledge management

Identifies knowledge gaps

Converts tribal knowledge into reusable assets

## Security and Trust Considerations

Security is critical for Diversys. Recommended approach:

Data minimization in prompts

No sensitive data sent to external LLMs without contractual assurance

Restrict AI to approved knowledge base content

Full audit logs of all AI responses

Human in the loop for sensitive categories

Risk controls:

Confidence thresholds for auto response

Escalation for low confidence or sensitive keywords

Admin approval for new knowledge entries

Scheduled review of high impact responses

## Cost Considerations and Ranges

These are directional ranges. Actual costs depend on volume, model choice, and tooling.

### Platform and tooling

AI orchestration platform: $3,000 to $25,000 per year

Knowledge base and connectors: $1,000 to $10,000 per year

Zendesk and Jira integration: low to moderate integration cost

### LLM usage

Low volume likely under $200 to $500 per month

Higher volume could reach $1,000 to $3,000 per month

### Implementation and support

Initial implementation: $15,000 to $60,000

Ongoing tuning and governance: $1,000 to $5,000 per month

## Comparison to Hiring

Hiring one additional support resource:

Fully loaded cost often $80,000 to $120,000 per year

AI agent can operate 24x5 or 24x7 for a fraction of that cost

AI does not replace human support but reduces pressure on hiring timelines

## Roadmap and Timeline

Target: eight months total with clear go or no go gates.

### Phase 1: Discovery and design, 4 to 6 weeks

Define use cases and escalation rules

Audit knowledge base quality

Establish data handling and security policy

### Phase 2: Pilot, 8 to 10 weeks

Limited scope, after hours only

Zendesk and chat integration

Measure response speed, deflection rate, and QA

### Phase 3: Scale, 12 to 16 weeks

Expand coverage and confidence thresholds

Add Jira escalation automation

Improve knowledge base coverage

## KPIs for Board Oversight

First response time

After hours coverage rate

Deflection rate

Resolution time

Customer satisfaction

Escalation accuracy

Knowledge base coverage and freshness

## Risks and Mitigations

1) Wrong answers

Mitigation: confidence thresholds, limited domain, strict knowledge sources

2) Security exposure

Mitigation: data minimization, no sensitive data in prompts, audit logs

3) Low adoption

Mitigation: transparent customer messaging, clear escalation path, internal training

## Strategic Recommendation

Proceed with a phased AI Support Agent rollout. This creates scalable support coverage without immediate headcount growth and positions Diversys as an innovation forward partner.

## Decision Request for the Board

Approve a phased pilot with a defined investment range and a go or no go gate after the pilot.

## Next Steps

1) Confirm desired coverage level and KPI targets

2) Select AI platform and integration approach

3) Begin discovery and knowledge base audit

4) Launch pilot and report metrics to leadership